## Slide 1: Benevento Family Park October 12, 2021 City Council

## Slide 2: Timeline
Timeline
  May 26, 2020, City Council approved $3,000,000 in impact fees to be used for design, engineering and construction of Benevento
    Staff directed to discuss options for completing Benevento with the Parks and Recreation Commission to determine if funding appropriated for design and construction was the best use
  June 24, 2020, the Parks and Recreation Commission formed the Benevento Ad-Hoc Subcommittee
  August 25, 2020, design contract was approved for Wilson Design Studio Landscape Architecture (WDSLA) to do the planning and design of Benevento Family Park and Neighborhood Park #3
  May 25, 2021, Benevento Ad-Hoc Subcommittee met to review preliminary concept ideas and updated ROM
  July 19, 2021, Benevento Ad-Hoc Subcommittee met to review the Needs Assessment and its influence on moving forward with Benevento
  September 22, 2021, Parks & Recreation Commission is recommending to the City Council to move forward with respect to the Design, Engineering and Phased Construction of Benevento Family Park

## Slide 3: Information Discussed
General Plan, Parks Master Plan, FMC policies
Information on Empire Ranch Parks and what’s remaining to be built (6 planned; 2 constructed)
Policies related to 5 acres/1,000 of which we have 280 acres right now and should be closer to 400 acres
Gaps that are in the City for 10-minute walk
Possibility to include multiple sand volleyball courts
Potential for revenue generating opportunities that could off-set park maintenance costs

## Slide 4: Subcommittee Review
Benevento Ad-Hoc Subcommittee reviewed all documents and concluded the following:
Aims to meet the requirements of the Folsom Municipal Code toward providing 5.0 acres of parkland per 1,000 population.
Meets policies of the General Plan by providing parks in all neighborhoods
Supports the NRPA campaign to provide parks within a 10-minute walk of homes.
Provides equitable park development in Empire Ranch.
Through the inclusion of an 8-court sand volleyball complex, there are recurring revenue generating opportunities available at the park.
Final piece of information was to review the results of Needs Assessment:
Needs Assessment indicated a high satisfaction with the City’s park system, facilities and programs
Final question of the Needs Assessment Survey asked if respondents preferred an active or passive park , should a new park be developed
  Results was a preference for an active park

## Slide 5: If Built, What could go there?
2015 Parks and Recreation
Master Plan

## Slide 6: Considerations
Soccer
  Staff conducted analysis from 2013-2019 which indicated participation levels in soccer was decreasing
    In 2018 and 2019, only 55 and 57% respectively of allocated and booked field time was used
    Consideration was then given as to what might replace soccer at Benevento
Cricket
  Cricket is the 2nd most popular sport in the world
    About 640 active cricket players in the City of Folsom
    Folsom Cricket Club is the only FAA member that doesn’t have a dedicated facility in Folsom
  Through qualified analysis and research, staff determined that a Cricket Field at Benevento would be an exciting opportunity to grow the sport.
  “Fit Test” concluded that Cricket was not viable at Benevento (too big)
Sand Volleyball
  Growing sport
  No large venues in Northern California

## Slide 7: Budgeted and Construction Costs
Budget Summary
Approved Budget for FY 2021/22 $3,000,000
Remaining Funds to complete a phased park $2,400,000 (Impact fees, Gen Fund and/or Grants)
Total for Phase 1 Benevento Park Costs $5,400,000
Cost Summary
2015 Master Plan Estimate $3,988,640
FY 2018/19 Budget Update for Phase 1 $5,400,000
Updated 2021 Rough Order of Magnitude to complete $8,000,000 (approximately)

## Slide 8: Commission Analysis and Support
The Parks & Recreation Commission and Benevento Ad-Hoc Subcommittee have determined that the design, engineering and construction of Benevento Family Park should continue in a PHASED fashion for reasons shared earlier.
Next step would be to take a concept plan (on next slide) to the public and begin the public outreach and plan development review process.

## Slide 9: Moving Forward with Benevento

## Slide 10: Recommendation
Recommendation
Staff recommends that the City Council approve Resolution No. 10719 – A resolution approving Parks and Recreation Commission’s Recommendation with respect to design, engineering, and construction of Benevento Family Park.